LOCAL AI ASSISTANT PROJECT

Day 1 Progress Report

Local AI Assistant — Setup & Environment

Date: April 5, 2026  |  Phase: 1 — Measurement  |  Status: COMPLETE

Day 1 Summary All 5 tasks for Day 1 were completed successfully. The development environment is fully set up, all 3 language models are downloaded and tested, and Python is communicating with Ollama. The project is ready to proceed to Day 2 benchmarking.

# 1. Day 1 Overview

| Item | Details |
| --- | --- |
| Date | April 5, 2026 |
| Day | Day 1 of 16 |
| Phase | Phase 1 — Measurement & Benchmarking |
| Goal | Setup environment and verify all tools working |
| Planned Hours | 3 hours |
| Status | COMPLETE |

# 2. Task Completion

| # | Task | Time | Status |
| --- | --- | --- | --- |
| 1 | Install Ollama | 30 mins | Done |
| 2 | Pull all 3 models | 45 mins | Done |
| 3 | Test models in terminal | 30 mins | Done |
| 4 | Set up Python environment + venv | 45 mins | Done |
| 5 | Test Python + Ollama together | 30 mins | Done |

# 3. Models Downloaded

| Model | Company | Parameters | Size | Pull Command |
| --- | --- | --- | --- | --- |
| Phi-4 Mini | Microsoft | 3.8B | ~2.4GB | ollama pull phi4-mini |
| LLaMA 3.2 3B | Meta | 3B | ~2.0GB | ollama pull llama3.2 |
| Gemma 2 2B | Google | 2B | ~1.6GB | ollama pull gemma2:2b |

Total disk space used by models: ~6GB

# 4. Python Environment Setup

| Component | Details |
| --- | --- |
| Python Version | 3.9+ |
| Virtual Environment | Created and activated |
| Project Folder | local-ai-assistant/ |
| Package Manager | pip |

Libraries Installed

| Library | Version | Purpose |
| --- | --- | --- |
| ollama | 0.6.1 | Python client to talk to local models |
| pydantic | latest | Validate structured model outputs (Phase 2) |
| pandas | latest | Record and analyse benchmark results |
| psutil | 7.2.2 | Monitor RAM and memory usage |
| jupyter | latest | Run experiments and document findings |

# 5. Verification Tests

| Test | Command | Result |
| --- | --- | --- |
| Ollama installed | ollama --version | Passed |
| Models listed | ollama list | Passed |
| Terminal chat | ollama run phi4-mini | Passed |
| Python import | import ollama | Passed |
| Python + Ollama | python test.py | Passed |

# 6. Observations & Notes

- pip installation downloaded several dependency libraries automatically — this is expected behaviour for Jupyter

- All 3 models responded correctly when tested in terminal

- Python test.py script successfully received a response from phi4-mini via Ollama API

- Virtual environment created successfully for clean dependency management

- Total download time for models was approximately 45 minutes due to ~6GB total size

# 7. Day 2 Plan

Goal: Write the benchmarking script from scratch in Python.

| Task | Description | Est. Time |
| --- | --- | --- |
| Write benchmark function | Measure tokens/sec, TTFT, total latency | 3 hours |
| Run on phi4-mini | First benchmark run and verify output | 1 hour |
| Save results to CSV | Store benchmark data for Phase 3 analysis | 30 mins |

# 8. Day 1 Final Checklist

| Item | Status |
| --- | --- |
| Ollama installed and verified | Complete |
| All 3 models pulled and listed | Complete |
| Each model tested in terminal | Complete |
| Python 3.9+ confirmed | Complete |
| Virtual environment created | Complete |
| All libraries installed | Complete |
| test.py ran successfully | Complete |
| Ready for Day 2 | Yes |

Local AI Assistant Project  —  Day 1 Report  —  April 2026