Day 3 Progress Report

Local AI Assistant — Enhanced Benchmarking

Date: April 7, 2026  |  Phase: 1 — Measurement  |  Status: COMPLETE

Day 3 Summary The benchmarking system was enhanced with memory tracking, average calculations, and a summary CSV export. Benchmarks were re-run across all 3 models using 10 prompts (5 code/writing/translation/Q&A/documentation tasks per set). LLaMA 3.2 3B emerged as the most consistent model with best average latency. Gemma 2 2B was fastest on TTFT and tokens per second. Phi-4 Mini showed the highest variance due to longer response generation.

# 1. Day 3 Overview

| Item | Details |
| --- | --- |
| Date | April 7, 2026 |
| Day | Day 3 of 16 |
| Phase | Phase 1 — Measurement & Benchmarking |
| Goal | Enhance benchmark script and re-run with 10 prompts |
| Models Tested | Phi-4 Mini, LLaMA 3.2 3B, Gemma 2 2B |
| Total Prompts | 10 (5 per set, 2 categories each) |
| Total Data Points | 30 benchmark runs (3 models × 10 prompts) |
| Files Generated | benchmark_results.csv, summary.csv |
| Status | COMPLETE |

# 2. Task Completion

| # | Task | Time | Status |
| --- | --- | --- | --- |
| 1 | Review and clean benchmark.py | 30 mins | Done |
| 2 | Add memory (RAM) tracking via psutil | 45 mins | Done |
| 3 | Add average calculations per model | 30 mins | Done |
| 4 | Generate summary table in terminal | 30 mins | Done |
| 5 | Expand prompts to 10 (added Set 2) | 30 mins | Done |
| 6 | Re-run benchmarks on all 3 models | 30 mins | Done |
| 7 | Fix negative memory values | Pending | Tomorrow |

# 3. Test Prompts

| # | Prompt | Category | Set | Expected Output |
| --- | --- | --- | --- | --- |
| 1 | Write Java code to reverse a singly linked list | Code Assistance | Set 1 | Long |
| 2 | Translate 'Hi, I am an AI Chatbot' to Hindi | Translation | Set 1 | Short |
| 3 | Draft an email to HR manager for leave approval | Writing Help | Set 1 | Medium |
| 4 | Explain types of ML learning techniques | Q&A | Set 1 | Long |
| 5 | Document pros and cons of EVs | Documentation | Set 1 | Long |
| 6 | Write a Python function to find the factorial | Code Assistance | Set 2 | Medium |
| 7 | Translate 'Nice to meet you' in French | Translation | Set 2 | Short |
| 8 | Write a cover letter for SE internship | Writing Help | Set 2 | Long |
| 9 | What is the difference between RAM and ROM? | Q&A | Set 2 | Medium |
| 10 | Explain the movie Oppenheimer in 500 words | Documentation | Set 2 | Long |

# 4. Raw Benchmark Results

4.1 Tokens Per Second (Higher = Better)

| Prompt | Phi-4 Mini | LLaMA 3.2 | Gemma 2 2B | Winner |
| --- | --- | --- | --- | --- |
| Java linked list (Code) | 9.38 | 9.32 | 10.11 | Gemma 2 |
| Hindi translation | 6.41 | 7.24 | 12.44 | Gemma 2 |
| HR leave email (Writing) | 11.03 | 12.55 | 12.85 | Gemma 2 |
| ML techniques (Q&A) | 8.6 | 12.18 | 11.92 | LLaMA 3.2 |
| EV pros/cons (Docs) | 10.5 | 12.03 | 11.58 | LLaMA 3.2 |
| Python factorial (Code) | 9.51 | 8.94 | 10.63 | Gemma 2 |
| French translation | 10.03 | 11.02 | 10.73 | LLaMA 3.2 |
| Cover letter (Writing) | 10.86 | 12.61 | 11.71 | LLaMA 3.2 |
| RAM vs ROM (Q&A) | 10.05 | 12.63 | 12.14 | LLaMA 3.2 |
| Oppenheimer summary (Docs) | 10.21 | 12.33 | 12.2 | LLaMA 3.2 |

4.2 Time to First Token — TTFT (Lower = Better)

| Prompt | Phi-4 Mini | LLaMA 3.2 | Gemma 2 2B | Winner |
| --- | --- | --- | --- | --- |
| Java linked list (Code) | 5.92s | 6.814s | 5.877s | Gemma 2 |
| Hindi translation | 0.99s | 1.122s | 0.924s | Gemma 2 |
| HR leave email (Writing) | 0.931s | 0.948s | 0.783s | Gemma 2 |
| ML techniques (Q&A) | 0.676s | 0.892s | 0.672s | Gemma 2 |
| EV pros/cons (Docs) | 1.033s | 0.923s | 0.702s | Gemma 2 |
| Python factorial (Code) | 1.005s | 1.157s | 0.822s | Gemma 2 |
| French translation | 0.916s | 0.987s | 0.791s | Gemma 2 |
| Cover letter (Writing) | 0.899s | 0.954s | 0.793s | Gemma 2 |
| RAM vs ROM (Q&A) | 0.907s | 0.94s | 0.787s | Gemma 2 |
| Oppenheimer summary (Docs) | 0.928s | 1.057s | 0.827s | Gemma 2 |

4.3 Total Response Latency (Lower = Better)

| Prompt | Phi-4 Mini | LLaMA 3.2 | Gemma 2 2B | Winner |
| --- | --- | --- | --- | --- |
| Java linked list (Code) | 53.512s | 46.119s | 70.655s | LLaMA 3.2 |
| Hindi translation | 2.495s | 2.349s | 14.552s | LLaMA 3.2 |
| HR leave email (Writing) | 39.965s | 22.066s | 17.038s | Gemma 2 |
| ML techniques (Q&A) | 38.038s | 38.184s | 56.063s | Phi-4 Mini |
| EV pros/cons (Docs) | 47.126s | 46.309s | 46.971s | LLaMA 3.2 |
| Python factorial (Code) | 30.4s | 11.632s | 35.555s | LLaMA 3.2 |
| French translation | 6.982s | 6.443s | 7.921s | LLaMA 3.2 |
| Cover letter (Writing) | 26.514s | 40.688s | 38.242s | Phi-4 Mini |
| RAM vs ROM (Q&A) | 30.048s | 24.221s | 30.57s | LLaMA 3.2 |
| Oppenheimer summary (Docs) | 78.56s | 49.135s | 60.173s | LLaMA 3.2 |

# 5. Average Performance Summary

| Metric | Phi-4 Mini | LLaMA 3.2 3B | Gemma 2 2B | Winner |
| --- | --- | --- | --- | --- |
| Avg Tokens/sec | 9.658 tok/s | 11.085 tok/s | 11.631 tok/s | Gemma 2 2B |
| Avg TTFT | 1.421s | 1.579s | 1.298s | Gemma 2 2B |
| Avg Latency | 35.364s | 28.715s | 37.774s | LLaMA 3.2 3B |
| Avg Memory | 0.06 MB | -1.44 MB* | -0.84 MB* | Fix Pending* |
| Overall Rank | 3rd | 2nd | 1st | Gemma 2 2B |

* Negative memory values are a known bug — will be fixed using psutil.virtual_memory() on Day 4.

# 6. Key Findings

- Gemma 2 2B consistently had the fastest TTFT (0.67-0.93s) and highest tokens per second across most prompts

- LLaMA 3.2 3B had the best and most stable total latency (avg 28.7s) with no extreme outliers

- Phi-4 Mini showed highest variance — Oppenheimer (78.5s) and Java (53.5s) pulled its average up significantly

- Code-related prompts (Java, Python) had the highest TTFT across all models — models think longer before starting

- Short prompts (translations) completed in under 8 seconds for all models

- Documentation tasks (Oppenheimer, EVs) were consistently the most time-consuming across all models

# 7. Research Finding

Finding: Output length drives latency more than model size Across all 3 models, the dominant factor determining total response latency was the expected output length of the prompt — not the model's parameter count. Short prompts (translations) completed in 2-8 seconds while long documentation tasks took 40-78 seconds. This suggests that for latency-sensitive applications, prompt design and output length constraints are more impactful than model selection.

# 8. Cross-Run Comparison (Day 2 vs Day 3)

| Model | Day 2 Avg Speed | Day 3 Avg Speed | Day 2 Avg Latency | Day 3 Avg Latency | Trend |
| --- | --- | --- | --- | --- | --- |
| Phi-4 Mini | 10.31 tok/s | 9.66 tok/s | 29.1s | 35.4s | More variance |
| LLaMA 3.2 3B | 10.00 tok/s | 11.08 tok/s | 35.1s | 28.7s | Improved |
| Gemma 2 2B | 10.86 tok/s | 11.63 tok/s | 38.6s | 37.8s | Consistent |

# 9. Files Generated

| File | Location | Contents |
| --- | --- | --- |
| benchmark.py | benchmarks/benchmark.py | Enhanced script with memory, averages, summary |
| benchmark_results.csv | results/benchmark_results.csv | All 30 raw benchmark runs with timestamps |
| summary.csv | results/summary.csv | Average metrics per model |

# 10. Day 4 Plan — Phase 2 Begins

Phase 2: Structure and Determinism Day 4 marks the start of Phase 2. The focus shifts from measuring performance to making model outputs reliable and structured. This involves defining a JSON output schema, prompting the model to return structured JSON, validating responses using Pydantic, and building a retry mechanism that re-prompts once on failure before failing gracefully.

| Task | Description | Est. Time |
| --- | --- | --- |
| Fix memory tracking | Replace process memory with psutil.virtual_memory() | 30 mins |
| Define JSON schema | Design structured output format for model responses | 45 mins |
| Update system prompt | Instruct model to always return JSON | 30 mins |
| Write Pydantic model | Validate JSON response structure in Python | 45 mins |
| Test structured output | Run on all 3 models and verify JSON parsing | 30 mins |

# 11. Day 3 Final Checklist

| Item | Status |
| --- | --- |
| benchmark.py cleaned and improved | Complete |
| Error handling added | Complete |
| Timestamp added to results | Complete |
| Memory tracking added (psutil) | Complete |
| Average calculations working | Complete |
| Summary printed to terminal | Complete |
| 10 prompts across 2 sets | Complete |
| benchmark_results.csv saved | Complete |
| summary.csv saved | Complete |
| Negative memory values fix | Pending — Day 4 |
| Phase 1 data collection complete | Complete |
| Ready for Phase 2 | Yes |

Local AI Assistant Project  —  Day 3 Report  —  April 2026